Test Plan for Academybugs Shopping Application

1. Test Plan Identifier

- Title: Test Plan for Academybugs Shopping Application

- Version: 1.0

- Prepared By: Shaik Chandini

- Date: 11-May-2026

# 2. Introduction

Objective:

The objective of this test plan is to ensure the functionality, reliability, and usability of the Academybugs shopping application. The plan focuses on verifying each feature as described in the user stories, identifying bugs, and validating fixes.

Scope:

This test plan covers:

- Homepage features (product display, sorting, filtering, pagination).

- Product description page functionalities.

- Cart management, checkout, and payment options.

- User account features (signup, login, dashboard, address management).

Exclusions:

- Non-functional testing like performance, load, and security testing.

# 3. Test Items

The features to be tested include:

1. Homepage:

- Product display (3-column layout).

- Sorting and filtering options.

- Pagination (10, 25, 50 products per page).

2. Product Details Page:

- Product description fields (model number, manufacturer).

- Social media buttons.

- Feedback form functionality.

3. Cart Management:

- Add, remove, increase/decrease product quantities.

- Calculate cart total (dynamic updates).

4. Checkout and Payment:

- Billing and shipping address forms.

- Apply coupon/gift card functionality.

- Proceed to checkout.

5. User Account Management:

- Signup and login process.

- Dashboard with past orders.

- Address management.

# 4. Test Approach

Testing Levels:

- Unit Testing: Verify individual components (e.g., add-to-cart functionality).

- Integration Testing: Ensure components work together (e.g., cart updates on removing items).

- System Testing: Validate the entire application end-to-end.

- Regression Testing: Recheck fixed bugs and other functionalities after updates.

Testing Types:

- Functional Testing: Verify each feature works as expected.

- Usability Testing: Ensure the application is user-friendly.

- Exploratory Testing: Identify potential bugs not covered in test cases.

Test Techniques:

- Boundary value analysis (e.g., pagination limits).

- Equivalence partitioning (e.g., valid vs. invalid login credentials).

- Manual exploratory testing.

# 5. Test Environment

Hardware:

- Minimum requirements: Dual-core processor, 4GB RAM, stable internet connection.

- Devices: Desktop (Windows, macOS), Mobile (iOS, Android).

Software:

- Browser: Chrome, Firefox, Safari, Edge.

- Tools: Zephyr Scale (test case management), JIRA (bug tracking).

Staging Environment:

- URL: https://www.academybugs.com

# 6. Test Deliverables

Documents:

- Test Plan Document (this document).

- Test Cases (with detailed steps and expected results) — see Academybugs_Manual_Testing_Project.xlsx.

- Bug Reports (logged in JIRA) — see Bug Reports sheet in the workbook.

- Test Summary Report — see Test Summary sheet in the workbook.

Execution Results:

- Pass/Fail status of each test case.

- Screenshots for failed test cases (to be attached in JIRA during execution).

# 7. Testing Schedule

| Activity | Start Date | End Date | Owner |
| --- | --- | --- | --- |
| Test Plan Preparation | 11-May-2026 | 12-May-2026 | Shaik Chandini |
| Test Case Writing | 13-May-2026 | 15-May-2026 | Shaik Chandini |
| Test Execution | 18-May-2026 | 22-May-2026 | Shaik Chandini |
| Bug Reporting & Retesting | 18-May-2026 | 26-May-2026 | Shaik Chandini |
| Test Summary Preparation | 27-May-2026 | 28-May-2026 | Shaik Chandini |

# 8. Entry and Exit Criteria

Entry Criteria:

- Requirements/user stories are finalized.

- Application is deployed on the staging environment.

- Test cases are reviewed and approved.

Exit Criteria:

- All planned test cases are executed.

- All critical and major bugs are fixed and verified.

- Test Summary Report is prepared and shared.

# 9. Risks and Assumptions

Risks:

- Limited access to the staging environment.

- Tight deadlines for testing cycles.

- Unavailability of required test data.

Assumptions:

- Requirements will not change significantly during the testing phase.

- All dependencies (e.g., JIRA, Zephyr Scale) are functional.

# 10. Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Test Lead | Oversee testing activities, approve test deliverables. |
| Test Engineers | Write and execute test cases, log defects. |
| Developers | Fix reported bugs, provide build updates. |
| Product Owner | Clarify requirements, approve test results. |

# 11. Test Case Summary

| Module | No. of Test Cases | Priority |
| --- | --- | --- |
| Homepage | 8 | High |
| Product Details | 10 | Medium |
| Cart Management | 8 | High |
| Checkout & Payment | (covered via Cart Management proceed-to-checkout & coupon cases) | High |
| User Account | 9 | Medium |

This way, a test plan ensures a clear and systematic approach to testing the application. The detailed test cases, execution results, bug reports, and traceability matrix accompanying this test plan are provided in Academybugs_Manual_Testing_Project.xlsx.